**24/1/2022 – 28/1/2022**

**Ora2pg to Postgres Framework:**

1. Extraction tables list execution separately – Completed
2. Workload New version – TODO
3. Undeployed code objects estimation hours insertion – TODO
4. Power bi report queries changes – TODO
5. Prepare template and instruction documents – TODO
6. How to deploy Django project into azure using azure devops – TODO
7. How to deploy react app into Azure – Completed
8. How to deploy react app into Azure using azure devops – TODO
9. Workload minor changes (space issues in the after-update keyword) – Completed
10. Error while pre changes for AHC schema – Completed
11. Collection type automation new changes in the existing task - Completed

**Ora2pg to Cockroach Framework:**

**Oracle to Postgres Framework:**

**Cookbook Framework (Django):**

1. Create, update, delete feature API **-** Completed
2. Able to upload single files and Resolve file issue instead of showing null - Completed
3. Create Feature Screen designin React modifications **-** Completed
4. Detail Page Display content for selected Feature modifications **-** Completed

**frontend:**

1.Plus symbol for each object in the sidebar -Completed

2.when we click plus symbol it should go to new feature for selected migration type and object type -Completed

3.color change for header dropdowns -Completed

5.create feature bugs(attachments) - Completed

6.Level: dropdown (either program/statement) - Completed

7. display create feature text boxes one by one -Completed

8. convert button functionality - **TODO**

**backend:**

1.Level: model field (either program/statement) -Completed

2.feature name should be unique -Completed

3.feature version model field dynamic -Completed

4.sequence dropdown model field -Completed

5.convert feature - **In Progress**

**DOT NET Appl:**

**User Developer Tool:**

**Leaves:**

**Python Team:**

**Resignations:**

**Priyanka T - LWD – (7/1/2022)**

**Back Log:**

1. Data Migration Test in the VM with 10M,30M,1M,1L Records for all HRPAY tables (Testing Phase) – **TO DO**

Data Masking Bug **- TO DO**

**17/1/2022 -21/1/2022**

**Ora2pg to Postgres Framework:**

1. Current Exe changes python GUI - **Completed**
2. Exe Sign in and test in the New VM **- Completed**
3. Workload (WL) performance issue for procedures and few modifications **- Completed**
4. **Tkinter GUI** Screen Changes for the Detail and the Summary - **Completed**
5. Detail and Summary Exe has been checking in the new VM- **Completed**
6. HTML Changes and Exe Changes for adding the Database Schema GB size - **Completed**
7. Perform issue Modifications for the table name - **Completed**
8. Debug the scenario and helping the DB Team how to the automation for **into strict** and **select \* from** statements - **Completed**
9. Comments Handling Bug - **Completed**
10. Add on the **call type** key word for the internal procedures and functions in WL - **Completed**
11. Adding ‘I’ in the packages (Bug) in WL - **Completed**
12. Adding the Queries for WL procedure names extraction, Modified Query for procedures list - **Completed**
13. Handling the **dbms.output.putline and quadlines** in Procedure and packages in WL - **Completed**
14. Qmigrator document modifications and updating in the SharePoint - **Completed**

**Ora2pg to Cockroach Framework:**

**Oracle to Postgres Framework:**

**Cookbook Framework (Django):**

1. Create, update, Delete feature API **- In Progress**
2. Able to upload multiple files and Resolve file issue instead of showing null - **In Progress**
3. Create Feature Screen designin React modifications **-** **In Progress**
4. Detail Page Display content for selected Feature modifications **- In Progress**

**frontend:**

1.Plus symbol for each object in the sidebar - **In Progress**

2.when we click plus symbol it should go to new feature for selected migration type and object type - **In Progress**

3.color change for header dropdowns - **In Progress**

5.create feature bugs(attachments) - **In Progress**

6.Level: dropdown (either program/statement) - **In Progress**

7.insert objects on top of sidebar - **In Progress**

8. display create feature text boxes one by one - **In Progress**

9. convert button functionality - **In Progress**

**backend:**

1.Level: model field (either program/statement) - **In Progress**

2.feature name should be unique - **In Progress**

3.feature version model field dynamic - **In Progress**

4.sequence number model field - **In Progress**

5.convert feature

**DOT NET Appl:**

**User Developer Tool:**

**Leaves:**

**Python Team:**

**Siva Nagaraju – 19/1/2022 & 20/1/2022 & 21/1/2022 – 3 days**

**Teja - 13/7/2022 – 2nd half & 17th onwards (due to health)**

**Chandani – 18/1/2022 – 1 day, 19/1/2021- half day**

**Mukul – 1/21/2022 – 1 day**

**Resignations:**

**Priyanka T - LWD – (7/1/2022)**

**Back Log:**

1. Data Migration Test in the VM with 10M,30M,1M,1L Records for all HRPAY tables (Testing Phase) – **TO DO**

Data Masking Bug **- TO DO**

**10/1/2022 -13/1/2022**

**Ora2pg to Postgres Framework:**

1. Data Migration Test in the VM with 10M,30M,1M,1L Records for all HRPAY tables (Testing Phase) – **In Progress**(Monday will check because Rohith is on Leave)
2. COLLECTION TYPES (ASSOCIATIVE ARRAY) - **Completed**
3. Current Exe changes python GUI - **In Progress**
4. New model python files testing **- Completed**
5. Encrypted new model files testing in VM (by Testing Team)**- Completed**
6. Workload bug for MM schema **-** **Completed**
7. Deploy status not working **-** **Completed**
8. Workload changes - **Completed**
9. Extraction queries changes in all cee files for Power bi Report - **Completed**
10. Workload debug new modifications for Source - **Completed**
11. Data Masking Bug **- TO DO**
12. Workload bug (semi colon issue need to trace out the issue where exactly) once resolve the issue send all apollo schemas output to Rahul for testing- **Completed**
13. Summary Exe percentage saving calculation bug and factors checking **– No Changes**

**Ora2pg to Cockroach Framework:**

**Oracle to Postgres Framework:**

**Cookbook Framework (Django):**

1. Create, update, Delete feature API **- In Progress**
2. Create whole Layout Dynamic Page(sidebar) **–** **Completed**
3. Create Feature Screen designin React**-** **Completed**
4. Detail Page Display content for selected Feature **- Completed**
5. Login pagein React and Django API**-** **Completed**
6. Register Pagein React and Django API **-** **Completed**

**Integrated Items for this Week:**

* 1. Workload debug changes for Source Side
  2. Workload Modifications on functions, procedures, packages
  3. Collection Type automation Integrated
  4. Workload bug fixed for MM schema
  5. Extraction queries changes for Power Bi Report
  6. Handover Python scripts to Testing Team for New model and Testing is also Done from their end

**Learning Process:**Mukul & Lakshmi – PostgreSQL & Python

Srujan – Django – Under Avinash

Dilip, Chandani, Uday– Django & ReactJS – under Teja and me

**DOT NET Appl:**

**User Developer Tool:**

**Leaves:**

**Python Team:**

**Siva Nagaraju – 4/1/2022 & 5/1/2022**

**Teja - 13/7/2022 – 2nd half**

**Resignations:**

**Priyanka T - LWD – (7/1/2022)**

**3/1/2022 -7/1/2022**

**Ora2pg to Postgres Framework:**

1. **Data Migration Test in the VM with 10M,30M,1M,1L Records for all hrpay tables (Testing Phase) – In Progress**
2. **Testing workload debug scripts for apollo schemas (Registration, Lab, Billing) Completed**
3. **Collect all select and update statements from python code to modify for New Model (Priyanka) - Completed**
4. **Change python modules for the New Models – Completed**
5. **Updated new model queries in the python code – Completed**
6. **Updated python new model testing - In Progress**
7. **Collection Type Automation – Completed (need to check with db team)**
8. **XML Automation Bug - Completed**
9. **Test Post Detail Assessment for both storage and code objects – Completed**
10. **Test Post Detail Assessment for both storage and code objects with squalize – Completed**
11. **Deploy front end procedure parameters changes – Completed**
12. **Indexes Module Query had changed for the count for power bi report for cee all scripts.** – **Completed**
13. **Apply indexes query changes in all cee files -** **Completed**
14. **Collection Type Automation – Completed**
15. **Testing the Collection Type Automation – TO DO**
16. **INTEGRATION OF Collection Type Automation –** **TO DO**
17. **Create sample page using Streamlit - IN PROGRESS**
18. **EXE Screen design using Streamlit –** **IN PROGRESS**
19. COLLECTION TYPES (ASSOCIATIVE ARRAY) - **IN PROGRESS**

**Ora2pg to Cockroach Framework:**

**Oracle to Postgres Framework:**

**Cookbook Framework (Django):**

1. **Create requested models for features and attachments - Completed**
2. **Create API’s for fetching data based on dropdown - In Progress**
3. **React Cookbook Framework Setup - Completed**
4. **Create static page layout - In Progress**

**DOT NET Appl:**

**User Developer Tool:**

**Leaves:**

**Python Team:**

**Siva Nagaraju – 4 & 5 & 7 /1/2022**

**Code Conversion Team:**

**Resignations:**

**Priyanka T - LWD – (7/1/2022)**

**27/12/2021 -31/12/2021**

**Ora2pg to Postgres Framework:**

1. **Data Migration Test in the VM with 10M,30M,1M,1L Records for all hrpay tables - Completed**
2. **Post detail assessment (3 sheets) up to date - Completed**
3. **Exe sign in process - Completed**
4. **Workload bugs for apollo schemas (lab, registration, billing, etc) - Completed**
5. **Squalize minor issues in the cee for apollo schema (Registration, Lab, Billing)- Completed**
6. **Test cee assessments for Apollo schemas (Registration, Lab, Billing) - Completed**
7. **detail and summary exe performance increased (for HRPAY 7 to 8 min, earlier 14 to 15 min)- Completed**

**Detail script – around 17 min**

**Detail script modified one – 9 min**

**Summary script – around 2 min**

**Summary script modified one – around 1 min**

1. **cee,cee rerun, cee squalize, cee squalize rerun performance increased - Completed**

**extraction – around 18 min for HRPAY**

**extraction with modified one- around 9 min for HRPAY**

**extraction with suqlize – around 19 min for HRPAY**

**extraction with suqlize modified one - around 8 min for HRPAY**

1. **Testing workload debug scripts for apollo schemas (Registration, Lab, Billing) - In Progress**
2. **Workload debug execution bug – Completed**
3. **Detail and summary exe Modifications – Completed**
4. **Collect all select and update statements from python code to modify for New Model (Priyanka) - In Progress**
5. **Make it all scripts using single connection (to reduce the time) – Completed**
6. **Collection Type Automation (will get the document on monday) – TO DO**
7. **XML Automation Bug - TO DO**

**Ora2pg to Cockroach Framework:**

**Oracle to Postgres Framework:**

**Cookbook Framework (Django):**

1. **Apply user roles for the admin approval and decline- Completed**
2. **Ui form make it better way for the form - Completed**
3. **Add attachments, comments, object type dropdown fields- In Progress**
4. **Making few APIs to integrate in React Framework – In Progress**
5. **React Cookbook Framework Setup - In Progress**

**DOT NET Appl:**

**User Developer Tool:**

**20/12/2021 -24/12/2021**

**Ora2pg to Postgres Framework:**

1. **Data Migration Test in the VM with 10M,30M,1M,1L Records for few tables- Completed**
2. **Test cee assessments for Apollo schemas - In Progress**
3. **Post detail assessment modifications - In Progress**
4. **Prepare summary and Detail exe for website to up to date - Completed**
5. **Update the Exe website Documentation (Oracle client lib 21.3 version)– Completed**
6. **Xml extract automation Bug – Completed**
7. **Test Exe and check the output both summary, Detail, rerun, rerun sqlize – Completed**
8. **Test EXE (summary and detail) in different machine with updated oracle client lib –**

**Completed**

1. **Collect all Assessment queries and modify it in the assessment for power bi reports– Completed**
2. **Workload debug script modifications – Completed**
3. **Test and Integrate workload debug script (for apollo billing schema) - Completed**
4. **List of tables store in .txt file with ‘,’ separation - Completed**
5. **Procedure’s modifications for new Model – Completed**
6. **Exe sign in process - In Progress**
7. **Handling alias names for insert statement - Completed**
8. **Cee rerun insert extraction count data for power bi report - Completed**
9. **Both keyword issue automation - Completed**
10. **Comparison operators’ automation – Completed**
11. **Workload bug for apollo schemas - In Progress**
12. **Job, schedule and program, dB link need to add while running exe for rerun process -**

**Completed**

**Ora2pg to Cockroach Framework:**

**Oracle to Postgres Framework:**

**Cookbook Framework (Django):**

1. **Edit feature functionality - Completed**
2. **Apply user roles for the admin approval and decline- In Progress**
3. **Delete feature functionality – Completed**
4. **R&D on Jupiter Notebook - In Progress**

**DOT NET Appl:**

**User Developer Tool:**

**Leaves (28/11/2021 to 27/12/2021):**

**Chandani Shukla - 7/12/2021 – 1 day**

**Siva Nagaraju - 29/11/2021,30/11/2021,1/12/2021 & 13/12/2021, 14/12/2021, 15/12/2021 – 6 days**

**Lakshmi Durga - 8/9/10 /12/2021 – 3 days**

**Dilip - 9/12/2021, 10/12/2021, 20/12/2021 – 3 days**

**Srujan - 13, 14,15/12/2121 - 3 days**

**Avinash - 21/12/2021 - 1 day**

**Uday - 23/12/2021 - 1 day**

**Oracle To Postgres (with Ora2pg):**

**Organization: QmigOra2pg**

**Ora2pg Postgres Framework:**

[**https://dev.azure.com/QmigOra2pg/\_git/QmigratorOra2pg**](https://dev.azure.com/QmigOra2pg/_git/QmigratorOra2pg)

**Ora2pg Cockroach DB Framework:**

[**https://dev.azure.com/QmigOra2pg/\_git/Ora2pg-CockroachDB**](https://dev.azure.com/QmigOra2pg/_git/Ora2pg-CockroachDB)

**Work Items Tracking:**

[**https://dev.azure.com/QmigOra2pg/ORACLE-POSTGRES-PythonTeam/\_workitems/recentlyupdated/**](https://dev.azure.com/QmigOra2pg/ORACLE-POSTGRES-PythonTeam/_workitems/recentlyupdated/)

**Oracle To Postgres (without Ora2pg):**

**Organization: OraclePostgresFramework**

**Oracle Postgres:**

[**https://dev.azure.com/OraclePostgresFramework/\_git/OraclePostgres**](https://dev.azure.com/OraclePostgresFramework/_git/OraclePostgres)

**Oracle To Cockroach(without ora2pg):**

**Organization: OracleCockroachDB Framework**

**Oracle CockroachDB Framework:**

[**https://dev.azure.com/OracleCockroachDB/\_git/OracleCockrochDB**](https://dev.azure.com/OracleCockroachDB/_git/OracleCockrochDB)

**User Developer Module:**

**Organization: UserDeveloperModule**

**User Developer Module:**

[**https://dev.azure.com/UserDeveloperModule/\_git/UserDevelopment**](https://dev.azure.com/UserDeveloperModule/_git/UserDevelopment)

**SQL Server to Postgres:**

**Organization: QmigMSSQL2pg**

**QmigratorMSSQL2pg:**

[**https://dev.azure.com/QmigMssql2pg/\_git/QmigratorMssql2pg**](https://dev.azure.com/QmigMssql2pg/_git/QmigratorMssql2pg)

**SQLPostgres-NETApp:**

[**https://dev.azure.com/QmigMssql2pg/\_git/SQLPostgres-NETApp**](https://dev.azure.com/QmigMssql2pg/_git/SQLPostgres-NETApp)

**SQLServer-Postgres-PythonTeam:**

[**https://dev.azure.com/QmigMssql2pg/SQLServer-Postgres-PythonTeam**](https://dev.azure.com/QmigMssql2pg/SQLServer-Postgres-PythonTeam)

**MYSQL to Postgres:**

**Organization: QmigMSSQL2pg**

**Mysql-Postgres:**

[**https://dev.azure.com/QmigratorMysql-Postgres/\_git/MYSQL-POSTGRES**](https://dev.azure.com/QmigratorMysql-Postgres/_git/MYSQL-POSTGRES)

**Mysql-Postgres-PythonTeam:**

[**https://dev.azure.com/QmigratorMysql-Postgres/Mysql-Postgres-Python%20Team/\_workitems/recentlyupdated/**](https://dev.azure.com/QmigratorMysql-Postgres/Mysql-Postgres-Python%20Team/_workitems/recentlyupdated/)